SARAB STUDIO

Sarab Studio is not Registered yet. We want to register it in Abu Dhabi (twofour54) with AD Gaming’s help.

PREPARED FOR

AD Gaming

October 2026

ABANDONED

Business Plan

A co-op salvage horror game where the building is the enemy.

Contents

1.	EXCUTIVE SUMMARY	2

2.	Market Research & Competitive Analysis	3

2.1 Target Market	3

2.2 Market Size	3

2.3 Our Competitors	3

2.4 The Genre: three breakout hits	4

2.5 Competitor Analysis Matrix	4

2.6 Our Competitive Advantage	5

2.7 Growth opportunities	6

3.	The Product	7

3.1 The Game Concept.	7

3.2 Player count and core loop	7

3.3 The Twist	7

3.4 What’s in the game	8

3.5 Maps at launch.	9

3.6 How it is built	10

4.	Roadmap and Stages	11

4.1 The Phases	11

4.2 Steam Calendar	12

5.	Marketing Plan	12

5.1 What marketing has to do	12

5.2 Audience and message	13

5.3 Marketing Budget	14

6.	Financial Plans & Projections	15

6.1 Revenue model per copy	15

6.2 Financial Projections	15

6.4 Break-even	16

6.5 Funding ask and how we suggest it is paid	16

6.6 Budget	17

7.	Organizational Structure	18

7.1 People and Roles	19

7.2 Ownership	19

7.3 Hiring Plan	20

7.4 Governance and Reporting to AD Gaming	20

EXCUTIVE SUMMARY

“Abandoned” is an online co-op salvage horror game. The crew works for a salvage company in a collapsed world and carries valuables out of abandoned buildings before the building, before whatever lurks there kills them. Every floor has a load limit, and the most valuable loot is the heaviest, so the floor gives way under the crew. Other salvage games ask “can you carry it without breaking it?” We ask “can the building survive you carrying it?”

Where we are. The core systems are built, and three maps are ready for playing. The game has 8 monsters, 100+ loot items, 26 gear items, 11 contract modifiers and 22 Steam achievements.

The plan. Store page live in mid-November 2026 as well as the Demo. We are planning for the 1.0 launch to be late December 2026. Priced at ⃃36.7 ($9.99). DLC’s include new maps, tools, and monsters in late February 2027. Priced at ⃃18.3 ($4.99).

The ask. Three options
      : ⃃550,000 (Lean), ⃃620,000 (Standard) or ⃃730,000 (Max)
      
      , plus licensing help, desk space, showcase space and publisher introductions. We suggest releasing the money in three milestone tranches over 14 months.

The numbers. Our base case is 10,000 launch wishlists and about 8,000 copies in year one, roughly ⃃132,000 to the studio, or 24% of the Lean ask. It takes about 33,400 copies to repay the Lean plan, about 37,700 for Standard and about 44,400 for Max.
      
      
       On its own the game does not repay a cash investment quickly unless it does well.

Market Research & Competitive Analysis

2.1 Target Market

The primary target segment consists of PC gamers aged between 10 to 30, who are interested in social experiences over high-fidelity graphics. This segment treats video games as a virtual hangout spaces. Behaviorally, this audience is highly active on Discord and TikTok, making them highly open to peer recommendations and viral short-form video content.

2.2 Market Size

Total Addressable Market (TAM): The global PC gaming market is valued at $42+Billion USD, with Steam platform dominating with over 130 million active monthly users.

Serviceable Addressable Market (SAM): Co-op multiplayer games on Steam experienced a massive growth, generating over $4.1Billion USD in revenue in the first half of 2025 alone, representing about 35% of total indie game revenue on the platform.

Serviceable Obtainable Market (SOM): The specific “Social Sandbox/Co-op Horror” sub-genre accounts for an estimated $250 – $350 million in annual gross revenue, driven by a group of low-cost, breakout premium titles price between $7.99 and $9.99

2.3 Our Competitors

The competitive landscape is defined by agile indie studios utilizing minimal asset budgets and small development teams that have successfully captured massive market share:

- Lethal Company (by Zeekerss): The pioneer of the modern low-fi proximity-voice horror loop. It represents the baseline standard for quota-driven gameplay and atmospheric tension.

- R.E.P.O (by semiwork): A major evolutionary competitor that introduced advanced physics systems (item weight/damage mechanics), an expanded economy, and post-death battle-arena loops.

- Content Warning (by Landfall Games): A title that directly gamified the meta-loop of "going viral," focusing heavily on player-driven video creation and social media satire within the game itself.

2.4 The Genre: three breakout hits

Three co-op games for friend groups have broken out in three years. All three spread through streamers and short clips.

| Game | Launch | List Price | Estimated copies and gross | Source |
| --- | --- | --- | --- | --- |
| Lethal Company | Oct 2023 | $9.99 USD | about 12.1M copies, $102M gross | Raijin, 21 Jul 2026 |
| R.E.P.O | Feb 2025 | $9.99 USD | about 9.9M copies, US$84M gross | Raijin, 21 Jul 2026 |
| Content Warning | Apr 2024 | $9.99 USD | about 3.6M copies, $24M gross | Raijin, 21 Jul 2026 |

- Demand for 1–4 player co-op horror played with friends is proven. The three games together sold roughly 25 million copies on Raijin’s estimates.

- They spread on clips and streams rather than ad spend. Push to Talk’s analysis of Lethal Company credits word of mouth and creators.

- They sold cheaply (US$7.99–9.99), and two of the three launched in Early Access. We are pricing and launching the same way.

2.5 Competitor Analysis Matrix

| Competitor | Pricing Model | Estimated Units Sold | Estimated Gross Revenue | Key Strengths | Core Vulnerabilities |
| --- | --- | --- | --- | --- | --- |
| Lethal Company | $9.99 | 11.9M – 16.5M | $95.1M – $139.4M | First-mover advantage; unmatched atmospheric dread; massive modding community. | Slow developer update cycles; predictable late-game loops; punishing for solo players. |
| R.E.P.O | $9.99 | 14.4M – 20.5M | $110M – $155.3M | Deeper mechanical progression; high-chaos physics engines; active weapons. | High visual clutter; steeper initial learning curve for casual players. |
| Content Warning | $9.99 | 2.5M+ | $25M+ | Brilliant meta-concept; built-in viral clip exporter; highly casual-friendly. | Short gameplay loop shelf-life; heavy reliance on friends having functioning microphones. |

- Lethal Company lifetime financial data is compiled on the (Gamalytics)

- R.E.P.O. metrics are verified through performance analytics tracking its massive player launch and ongoing revenue tiers via (Gamalytics and SteamDB)

2.6 Our Competitive Advantage

Each point below is something we can show, not just claim.

- A hook nobody else has. Every floor, staircase and walkway has a load limit, and collapses cascade down the building. Each of the three hit games is remembered for one idea. Ours is that the building itself is the enemy.

- Built to be clipped. The structure system produces short, readable disasters: four players on a cracking walkway, the whole crew dropping a story still holding the statue. Photo mode (F9) and clip mode (F10, hides the HUD) are already in.

- Cheap to run. One player hosts and Steam relays the traffic, so there are no servers to rent. The Lean plan spends about AED 35,600 a month. A studio with rent and servers needs a much better result to survive.

- Arabic and an Abu Dhabi base. Arabic menus at Early Access, a Gulf-themed DLC later, local interns, and access to AD Gaming’s showcases and UAE university game clubs.

- A system a clone has to rebuild. The host computes load and damage and a collapse is one networked event replayed from a shared seed: about 6 KB to sync a building of roughly 300 sections. Copying the look is easy. Copying this takes work.

2.7 Growth opportunities

| Opportunity | Why we think it is real | What it needs |
| --- | --- | --- |
| Clip-driven discovery | The genre’s hits spread through creators and short clips. Collapses are built to be clipped | Three to four clips a week, creator keys, clip mode (already built) |
| Next Fest and Steam events | Next Fest is a free spotlight for a demo. Next one is 22 Feb – 1 Mar 2027 | A stable four-player demo (Mall and Prison) by mid-February |
| Paid DLC and content cadence | Each new map is a reason to return and a marketing moment | Factory and Hotel pack, Arabic-themed pack |
| Arabic and regional players | Arabic menus at Early Access, a Gulf-themed pack, AD Gaming showcases and university clubs | Right-to-left work, native proofread, regional events |
| Steam Deck and Linux | Linux is about 3% of Steam. Controller support is already built | A controller test and a Deck check |
| Consoles through a publisher | Ports cost more than a small team can fund alone | A publisher introduction (part of our ask) |
| Community features | A daily job and leaderboard exist. Mod support and Workshop are the stated gap | Development time after 1.0 |

The Product

3.1 The Game Concept.
Society has collapsed. You and up to three friends work for Abandoned Salvaging, the cheapest salvage company left. They drive you to abandoned buildings, shopping malls, prisons, hospitals, and schools, and your job is to carry anything valuable out to the company truck before the building, or whatever lives in it, gets you. A grand piano is the most valuable thing in the building, and it weighs enough to put the whole crew through the floor.

3.2 Player count and core loop
1–4 players online, playable solo. Friends-only lobbies through Steam invites; players join at the HQ between jobs.

  - At the company HQ, take a job from the dispatch telephone. Each job has a threat level and contract modifiers.

  - Spend company money on gear and truck upgrades.

  - At the site, scan for loot and carry it out: pockets, two hands, shared carries for Heavy and Huge items, trolleys, rope and pulley, the freight lift.

  - Load it into the truck's cargo bay and pull the lever to leave. The building decays on a clock; at 40 minutes it collapses completely

  - Appraisal and payday: haul against quota. Fall short and debt builds toward bankruptcy.

A job lasts 10–20 minutes; a session 45–90 minutes. There is no day/night cycle; a Night Job contract plays the mall after dark.

3.3 The Twist
The building is alive. Every floor, staircase and walkway has a load limit. Weight and impacts make parts crack and collapse, and everything on them falls to the floor below. Collapses can cascade down the building. The most valuable loot is the heaviest, so greed and gravity pull against each other. Monsters hear the creaking.

| Game | What players remember it for |
| --- | --- |
| Lethal Company | Scrap quotas, proximity voice cutting out |
| Content Warning | Filming horror for views with an in-game camera |
| R.E.P.O | Fragile physics loot that loses value when it hits anything |
| Abandoned | The floor gives way under the loot you carry; a monster hunts your voice |

3.4 What’s in the game

The game launches with four salvage sites and the company HQ. The counts below are from the project's content folders today, when the mall is the only finished site.

| Content | Count | Examples |
| --- | --- | --- |
| Monsters | 8 | See the roster below |
| Loot items | 100+ | Grand piano, statues, vases, TVs, server racks, network switches, shoe cartons, etc.. |
| Gear | 26 | Flashlight, crowbar, sledgehammer, bolt cutters, hand and flatbed trolleys, rope and pulley, support jack, stress scanner, scout drone, thermal camera, night vision, medkit, walkie-talkie. |
| Contract Modifiers | 11 | Power Off, Storm, Night Job, Sealed, Rush Job, Unstable, Condemned, Fragile Collection, Heavy Jackpot, Hot Property, Already Picked Over. |
| Truck Upgrades | 7 | Bigger cargo bay, box truck, armoured bay, tuned engine, floodlights, threat forecast, winch |
| Cosmetics | 41 | Outfits and accessories bought with company money or earned |
| Achievements | 22 | Steam achievements, with icons |
| languages | 11 at launch | English, Simplified Chinese, Japanese, Korean, Spanish, Brazilian Portuguese, German, French, Russian, Polish; Arabic is being added for launch |

Progression. Company funds, payday, debt and bankruptcy; three difficulty settings; three save slots; a loot catalogue and trophy shelf; boss requests, rush orders and overtime; a daily job with the same mall for all users and a Steam leaderboard.

Monster Roster.

| Monster | How it hunts | How players survive |
| --- | --- | --- |
| The Blind One | Cannot see; walks to sounds, including voice chat, and strikes what it just heard | Crouch, keep quiet, throw a noise somewhere else |
| The Stalker | Follows whoever is furthest from the crew; rushes when they look away | Stay together, keep turning to look at it |
| The Collector | Never attacks; steals loot left unguarded and hoards it in a nest | Carry loot straight to the truck, find the nest |
| The Hunter | Sees, charges, one touch kills; weighs as much as a piano and breaks doors and floors | Break line of sight, shut doors, hide in lockers |
| The Crawlers | A swarm that bites carriers and tears loot from their hands | Shine a flashlight on them, shut doors |
| The Weight | Something enormous above the halls that cracks the floors under it | Get off cracked floors when it winds up |
| The Thing | Looks like part of the room; wakes if you hold your light on it | Look away and keep to the dark |
| The Last Hunter | Comes only when the crew stays too long; finds everyone | Be in the truck |

3.5 Maps at launch.
 Four salvage sites plus the company’s HQ. Each site has its own structural showpiece; today only the mall and the HQ are built.

| Map | Core feel | Structural moment |
| --- | --- | --- |
| Company’s HQ | The hub between jobs: dispatch telephone, gear, wardrobe, payday | None: the one safe place |
| Meridian Mall | Two story and a basement: atrium, escalators, stores, food court, freight lift, vault | Atrium galleries, escalators and the glass bridge |
| Prison | Cell blocks, visitation, kitchen, laundry, service tunnels | Cell-tier galleries and controlled choke points |
| Factory | High Ceiling Cat Walks, Machinery, Lava Pit | Cat-walk, Machinery, lots of hiding spots |
| School | Classrooms, library, gym, auditorium, basement | Weak bleachers and balcony routes |

The Factory and the Hotel come later in a paid DLC pack; the Arabic-themed DLC adds a Gulf skyscraper and mega-mall.

Systems around the mall. Sliding doors that monsters must break down, hiding lockers, vents to crawl through, breaker rooms that restore the power, alarms, a vault, locked stores, a freight lift and security desk with cameras. Locked doors, shutters and loot change every job.

3.6 How it is built
 The game runs on Unity with Steam's own networking, so there are no game servers to rent: one player's machine hosts and Steam relays the traffic.

| Area | What we use | Why it matters |
| --- | --- | --- |
| Engine | Unity 6.3 LTS, Universal Render Pipeline, C# | Mainstream engine; easy to hire for locally |
| Networking | Unity Netcode for GameObjects, one player hosts; Steam networking through Facepunch.Steamworks | No server costs; Steam handles invites, lobbies and relay |
| Proximity Voice | Built in-house on Steam's voice API, sent over the game connection | Distance falloff, muffling through walls, walkie-talkies; no voice licence fees |
| Structure System | Floors, stairs and walkways as sections with load limits; the host computes load and damage; a collapse is one networked event and the falling debris is replayed from a shared seed on each machine | Everyone sees the same collapse with very little network traffic (about 6 KB to sync a ~300 section building) |
| Builds | Windows 64-bit and macOS Apple silicon | Steam Deck planned after a controller test |

The host machine decides everything that affects money or safety: loot value and damage, structural damage, monsters, quota and payday. Players' own movement stays on their machine, so it feels responsive.

Where AI is and isn't used.

- Monster AI: hand-written behaviour for each monster (hearing, sight, pursuit, hiding rules) on Unity's NavMesh pathfinding, run on the host. It is not machine learning.

- Levels: the mall is hand-built; what is inside it is randomized from a seed every job. It is not procedural level generation.

- Voice: the Blind One reacts to how loud you talk, not to what you say. There is no speech recognition.

- AI in production: the code was written with Claude Code. The boss's voicemails and the dispatch calls are spoken by an open-source speech model (Kokoro-82M). The app icon and the in-mall store logos and posters were made with an AI image generator. All of this is disclosed on Steam, and nothing is generated while the game runs.

Roadmap and Stages

The plan has three phases and a few hard gates. We’d rather move a date than ship something that fails in front of the audience we’ve worked months to build. The dates are targets, and the funded period starts when the money arrives

4.1 The Phases

| Phase 1. Prove it | 19 Oct – mid Nov 2026 |
| --- | --- |
| Development | First real Steam test across two machines. Four-player performance test. Play through everything added since version 0.25 and fix what breaks. Capture real gameplay for the store page and trailer and screenshots. |
| Marketing & Community | Open TikTok, YouTube Shorts and Discord. Post the first clips from the mall. Start the creator list. |
| Gate to move on | The build works over real Steam with four players, and the store page is approved. |

| Phase 2. Demo & Release | mid Nov – late Dec 2026 |
| --- | --- |
| Development | Bug fixes, remodelling all creatures and player models, Setting of locations and maps adjustments, using demo feedback for the Final Release. |
| Marketing & Community | On-release contact creator list for marketing, Community launch discounts on winter sale |
| Gate to move on | Game is available for purchase on Steam |

| Phase 3. DLC dev & post launch support | Early Jan – mid May 2027 |
| --- | --- |
| Development | Post-Launch updates: Bug fixes, Community feedback adjustments, 2 DLC’s launches, New free features |
| Marketing & Community | Invest heavily on marketing making the game as Viral as possible, Provide free codes for Streamers and content creators, Valentine’s Day Event |
| Gate to move on | 2 successful DLC launches |

4.2 Steam Calendar

| Date | Event | What it means for us |
| --- | --- | --- |
| 17 Dec 2026 -4 Jan 2027 | Winter Sale | Game Release, and 30% Discount |
| 22 Feb – 1 Mar 2027 | Next Fest | Launch first DLC, and 50% Game Discount |
| 18 -25 Mar 2027 | Spring Sale | Second DLC, and 40% Game Discount |

Marketing Plan

The game sells on clips. The paid budget is AED 160,000 in the Lean plan, AED 210,000 in Standard and AED 240,000 in Max. It goes to creators and paid ads, while the clips themselves come from the founders’ time.

5.1 What marketing has to do
We need to turn friend groups and the people who watch them into wishlists, and wishlists into purchases at launch. The path is simple: someone sees a clip, visits the store page, adds the game to their wishlist, tries the demo, buys in launch week, brings friends and leaves a review. Everything below is built around that path.

Why it gets clipped? The structure system manufactures short, readable disasters: a creak, a crack, then the whole crew falls a storey still holding the statue. Moments the design aims for:

- Four players carry a statue across a cracking walkway. It holds, it holds, it doesn't.

- A priceless vase hits the floor, and the appraisal reads zero.

- Whispering past the Blind One while carrying a rattling vending machine; it hears voice chat.

- Someone falls through the floor still holding the TV. The TV survives; they don't.

- The truck honking, one player sprinting out with a painting, the Hunter right behind.

- The piano won't fit through the door.

Capture tools in the game: F9 photo mode (free camera, zoom, saves photos) and F10 clip mode (hides the HUD for recording). Unlike Content Warning there is no in-game video recorder; streamers capture with their own software.

5.2 Audience and message

| Audience | Who they are | How we reach them |
| --- | --- | --- |
| Friend groups (primary) | Two to four friends who play together in voice chat and want funny, shareable moments | Short clips, the Next Fest demo, Steam page, Discord playtests |
| Viewers of co-op horror | People who watch streamers and clip channels more than they play | Creator keys and paid videos, clip mode builds, Reddit |
| Creators | Small and mid-size streamers who cover new co-op games | Free keys, a creator kit, early builds, fast replies |
| Regional players | Players in the UAE and the wider Arabic-speaking world | Arabic-language clips, AD Gaming showcases, UAE university game clubs |
| Ecosystem | AD Gaming, twofour54, local press | Monthly updates, showcase demos, the “made in Abu Dhabi” story |

Three messages: the floor gives way under the loot you carry; greed and gravity pull against each other; a monster hunts your voice. The tone is dark and funny, not grim. The clips should make people laugh while they’re scared.

5.3 Marketing Budget

| Channels | What we do | Cost |
| --- | --- | --- |
| Short video (TikTok, YouTube Shorts) | Post collapse and chase clips weekly, starting now | In-house |
| Discord | Playtests, bug reports, sign-ups | Free |
| Steam | Store page, wishlists, Next Fest demo, Steam Playtest | Steam fee AED 367, paid from the software line |
| Creators | Free keys to 100+ small and mid-size streamers; paid videos from small and mid-size creators | AED 88,000 Lean, 115,500 Standard, 132,000 Max |
| Paid ads | TikTok and Reddit ads, starting with small tests; scale only if cost per wishlist stays near AED 4 (about US$1) or less | AED 72,000 Lean, 94,500 Standard, 108,000 Max |
| Regional | AD Gaming showcase, UAE university game clubs, regional events | AED 10,000 in every plan (the Events line) |

Financial Plans & Projections

This section covers the money we need, what it pays for, what we expect to sell, and what happens if we sell less. Where a number is an assumption, we say so. All figures are in UAE dirhams, which is pegged to the US dollar, so services billed from abroad don’t move with the exchange rate.

6.1 Revenue model per copy

| Per copy | Rate | AED left |
| --- | --- | --- |
| List price (US$9.99) |  | 36.70 |
| Average sale after regional prices and launch discounts | 78% | 28.63 |
| Less VAT and sales tax inside the price | 6% | 26.91 |
| Less refunds | 4% | 25.83 |
| Less Steam’s 30% cut (a lower share applies only after US$10M) | 30% | 18.08 |
| Less US withholding: 30% tax on the 30% of sales from US buyers (the UAE has no US tax treaty) | 9% | 16.46 |
| Net to the studio (about 45% of list) |  | ≈ 16.46 |

Every rate above is our assumption and is the same as in the budget workbook: the 78% average sale blends regional prices and launch discounts, and we assume about 30% of sales come from US buyers. Steamworks reports will replace them after launch. Steam pays about a month after the end of each month.

6.2 Financial Projections

Assumptions. List price AED 36.70. About AED 16.46 net per copy (section 6.1). First-year copies of about 0.8 per launch wishlist (third-party analyses suggest 0.5–1.0, with the first week making up 15–25% of year one; see section 6.3). Years two and three add about half of year one. DLC as in section 5. Monthly spend of about AED 35,600 in the Lean plan, AED 40,200 in Standard and AED 47,300 in Max. No corporate tax. Unity Pro is not in the budget (section 6.7).

| Case | Lanuch Wishlists | Year-one Copies | Gross Sales (AED) | Net to studio (AED) | Share of Lean ask | Three-year net, base game (AED) |
| --- | --- | --- | --- | --- | --- | --- |
| Failure | 1,000 | 800 | 29,400 | 13,200 | 2% | 19,700 |
| Downside | 3,000 | 2,500 | 91,800 | 41,100 | 7% | 61,700 |
| Base | 10,000 | 8,000 | 293,600 | 131,600 | 24% | 197,500 |
| Strong | 25,000 | 20,000 | 734,000 | 329,100 | 60% | 493,700 |
| Breakout | 100,000+ | 80,000+ | 2,936,000 | 1,316,400 | 2.4x | 1,974,600 |

We plan on the base case. The strong case is the upside we work toward. The breakout case approaches the US$1M of gross sales that only about 1.5% of 2025 releases passed, so we do not plan around it. Even the downside assumes we do better than the typical Steam release. The failure case is what happens if the clips do not travel and the demo does not convert.

6.3 From wishlists to buyers

Steam sales start with wishlists. The store page goes live in mid-November and the game launches on 17 December, so we have about four to five weeks to collect launch wishlists, with no Next Fest before launch. Our base case is 10,000 launch wishlists.

| Case | Launch wishlists | First-week sales | Year-one copies |
| --- | --- | --- | --- |
| Failure | 1,000 | 120–200 | 800 |
| Downside | 3,000 | 375–625 | 2,500 |
| Base | 10,000 | 1,200–2,000 | 8,000 |
| Strong | 25,000 | 3,000–5,000 | 20,000 |
| Breakout | 100,000+ | 12,000–20,000 | 80,000+ |

We assume the first week brings 15–25% of year-one sales, which is 12–20% of launch wishlists, and that each launch wishlist is worth about 0.8 copies over the first year, counting players who buy without wishlisting first. GameDiscoverCo’s 2024–25 data puts the median first-week conversion at about 15% for games priced at US$10 or less with more than 25,000 wishlists, and about 10% above US$10, with a tenfold spread between games that reviews mostly explain. Our first-week rate sits on that median; our year-one rate is at the generous end and needs the game to keep selling after launch week.

| Target | Copies | Launch wishlists needed |
| --- | --- | --- |
| Base case | 8,000 in year one | 10,000 |
| Tranche 2 | 10,000 by the end of February 2027 | about 25,000 |
| Tranche 3 | 20,000 by September 2027 | about 29,000 |
| Repay the Lean ask | about 33,400 | about 25,300, over three years with DLC |
| Repay the Standard ask | about 37,700 | about 28,500, over three years with DLC |
| Repay the Max ask | about 44,400 | about 33,500, over three years with DLC |

The tranche rows assume about half of year-one sales arrive in the first ten weeks and about 85% by September. Our paid ads aim for about AED 4 per wishlist. At that cost the ads alone would add about 18,000 wishlists in Lean, 23,600 in Standard and 27,000 in Max, before any creator coverage, which would put launch wishlists near the strong case. If wishlists cost more than that, we plan on the base case.

6.4 Break-Even

There are two break-even questions. The first is how many copies repay the ask. The second is how many copies keep the team going once the funding ends.

|  | Lean ask | Standard ask | Max ask |
| --- | --- | --- | --- |
| Ask to repay (AED) | 550,000 | 620,000 | 730,000 |
| Copies needed at AED 16.46 net | about 33,400 | about 37,700 | about 44,400 |
| Launch wishlists needed over 3 years, with DLC | about 25,300 | about 28,500 | about 33,500 |

6.5 Funding ask and how we suggest it is paid

We offer three options: AED 550,000 (Lean), AED 620,000 (Standard) and AED 730,000 (Max), plus the in-kind support in section 1. All three run 14 months, from November 2026 to December 2027, and hold back a reserve of about 10%.
      
      
       We are open to AD Gaming’s proposal on terms: grant, revenue share or equity. We present the asks as one package.

| Tranche | When | Lean (AED) | Standard (AED) | Max (AED) |
| --- | --- | --- | --- | --- |
| 1 | At the start, November 2026 | 290,400 | 344,900 | 415,400 |
| 2 | End of February 2027, if 10,000 copies have sold and reviews are at least 75% positive | 134,000 | 140,000 | 164,000 |
| 3 | September 2027, if 20,000 copies have sold | 74,000 | 78,500 | 83,000 |
| Reserve | Drawn only if costs run over | 51,600 | 56,600 | 67,600 |
| Total |  | 550,000 | 620,000 | 730,000 |

Standard adds AED 50,000 of marketing and AED 15,000 for UAE freelancers to the Lean plan. Max adds a further AED 30,000 of marketing, AED 15,000 more for freelancers and three UAE interns for six months. Founder pay, software, setups, legal, language checks and events are the same in all three plans.

6.6 Budget

| Costs | Lean (AED) | Standard (AED) | Max (AED) | What it covers |
| --- | --- | --- | --- | --- |
| Founders, 14 months | 210,000 | 210,000 | 210,000 | AED 5,000 a month for each of the three founders. Stipends, not salaries |
| Marketing and community | 160,000 | 210,000 | 240,000 | Creators and paid ads; see section 5.3 |
| Software and fees | 25,000 | 25,000 | 25,000 | Claude Max for the two developers and Claude Pro for Jihad, ChatGPT Pro for the two developers, Google Workspace for three, the website, the sarabstudio domain and the Steam Direct fee (AED 367) |
| Work setups | 60,000 | 60,000 | 60,000 | Three setups at AED 20,000 each |
| Steam Deck | 2,400 | 2,400 | 2,400 | For testing before launch |
| Legal and accounting | 20,000 | 20,000 | 20,000 | Company setup and registration (assuming the twofour54 fee waiver), shareholder agreement (including Jihad’s non-dilutable 10%), corporate tax registration, bookkeeping |
| Language checks | 11,000 | 11,000 | 11,000 | Native-speaker checks of 11 languages at AED 1,000 each: launch text before December, DLC text in 2027. Voices stay in English; QA is done in-house |
| Events | 10,000 | 10,000 | 10,000 | AD Gaming showcase, UAE university game clubs, regional events |
| UAE freelancers | 0 | 15,000 | 30,000 | Art and sound, only where we lack a skill |
| UAE interns, 6 months | 0 | 0 | 54,000 | Max only: 3 interns at AED 3,000 a month. QA, Arabic and art |
| Spend | 498,400 | 563,400 | 662,400 |  |
| Reserve, about 10% | 51,600 | 56,600 | 67,600 | Overruns and surprises |
| Total | 550,000 | 620,000 | 730,000 |  |

6.7 Budget assumptions

Every figure in the budget comes from the assumptions below, and they match the budget workbook we share with this plan.

| Assumption | What we assume |
| --- | --- |
| Funded period | 14 months, November 2026 to December 2027 |
| Currency | UAE dirhams. US-dollar prices are converted at the fixed peg of 3.6725 |
| Founder pay | AED 5,000 a month for each of the three founders, for all 14 months |
| Marketing | AED 160,000 in Lean, 210,000 in Standard and 240,000 in Max, about 55% for creators and 45% for paid ads |
| Software | AED 25,000. The tools listed below come to about AED 24,500 with the Steam Direct fee |
| Work setups | 3 setups at AED 20,000 each |
| Steam Deck | One, at AED 2,400, for testing |
| Legal, accounting and bookkeeping | AED 20,000, assuming the twofour54 licence fee waiver applies |
| Language checks | 11 languages at AED 1,000 each, checked by native speakers. QA is done in-house |
| Events | AED 10,000 in every plan |
| UAE freelancers | None in Lean, AED 15,000 in Standard, AED 30,000 in Max |
| UAE interns | Max only: 3 interns at AED 3,000 a month for 6 months |
| Reserve | What is left between the spend and the round total ask, about 10% of the spend |
| Release of funds | Tranche 1 at the start. Tranche 2 at the end of February 2027 if 10,000 copies have sold and reviews are at least 75% positive. Tranche 3 in September 2027 if 20,000 copies have sold. The reserve only if costs run over |
| Revenue per copy | AED 16.46 after regional prices, discounts, sales tax, refunds, Steam’s 30% and US withholding (section 6.1) |
| Wishlists | 10,000 launch wishlists in the base case, 15–25% of year-one sales in the first week, about 0.8 copies per launch wishlist in year one (section 6.3) |
| Unity licence | Unity Personal is free below US$200,000 (about AED 734,500) of funding plus revenue over 12 months. Max’s funding alone is just under it; with game sales, Max passes it straight away and Standard at about 7,000 copies. Unity Pro costs US$2,200 a seat a year and is not in the budget |

The software line in detail, for 14 months:

| Item | AED a month | Count | 14 months |
| --- | --- | --- | --- |
| Claude Max (Zeyad, Yousef) | 370 | 2 | 10,360 |
| ChatGPT Pro (Zeyad, Yousef) | 375 | 2 | 10,500 |
| Claude Pro (Jihad) | 75 | 1 | 1,050 |
| Google Workspace mailboxes on our domain | 26 | 3 | 1,092 |
| Website hosting and builder | 75 | 1 | 1,050 |
| Domain (AED 100 a year) | – | 1 | 117 |
| Steam Direct fee, paid once | – | 1 | 367 |
| Itemised total |  |  | 24,536 |
| Budgeted |  |  | 25,000 |

Organizational Structure

Sarab Studio is three co-founders and some paid outside help, plus three interns in the Max plan. We’re small on purpose. That keeps the burn low, but it also means every person matters, so this section is as much about how we work together as about who does what.

7.1 People and Roles

| Person | Role | Tasks | Time now / funded |
| --- | --- | --- | --- |
| Zeyad Elzoghby | Co-founder, development | Programming, game and level design, art, audio. Split with Yousef | Part-time around studies / full-time |
| Youssef Azizeldin | Co-founder, development | Programming, game and level design, art, audio. Split with Zeyad | Part-time around studies / full-time |
| Jihad Tabikh | Co-founder, business and marketing | Marketing plan and content, company setup, budget and bookkeeping oversight, partners, community, reporting to AD Gaming | Part-time around studies / full-time |
| Interns, 3 (UAE universities), Max plan only | QA and playtesting, Arabic localization, art | Test passes, in-game Arabic checks, art tasks the developers hand over | 6 months, Nov 2026 – Apr 2027 |
| Outside help | Lawyer, accountant and bookkeeper, native-language reviewers, small creators | Shareholder agreement and trademark, corporate tax registration and books, translation review, sponsored videos | Paid per job |

7.2 Ownership

| Founder | Stake | Notes |
| --- | --- | --- |
| Zeyad Elzoghby | 50% | Golden Visa |
| Youssef Azizeldin | 40% | Residence visa |
| Jihad Tabikh | 10%, non-dilutable | Golden Visa. Any investor’s share would come out of Zeyad’s and Yousef’s stakes only, as agreed between the founders |

For scale: if AD Gaming took 10%, the split would be roughly Zeyad 44%, Yousef 36%, Jihad 10% and AD Gaming 10%. We will write vesting and leaver terms into the shareholder agreement for all three founders, and assign all code, art and audio to Sarab Studio when it is registered.

7.3 Hiring Plan

During the funded period the only hires are interns, and only in the Max plan: three for six months, from UAE universities and game clubs. They report to the developers and handle QA, Arabic localization and art. Where we lack a skill, we use UAE freelancers for that job only (AED 15,000 in Standard, AED 30,000 in Max). We don’t plan any other hires until Early Access shows what the revenue is. If sales are strong, the first paid hire would be a third developer or an artist.

7.4 Governance and Reporting to AD Gaming

- A monthly update with wishlists, builds, spend against budget, and milestone status, with Steamworks sales numbers once they exist.

- A milestone review at each tranche (November 2026, the end of February 2027 and September 2027).

- Legal and tax housekeeping (shareholder agreement, trademark, tax registration, bookkeeping) handled by outside advisers and reported on.

CONTACT:

Technical Lead; zeyad.m.a.2005@gmail.com

Lead Developer: Yousef.nasr.azizeldin@gmail.com

Business Developer; jehadtabikh@gmail.com

Can the building survive you?

The Ask In Short

AED 550,000 (Lean), AED 620,000 (Standard) or AED 730,000 (Max), paid in three milestone tranches.

Plus a license at twofour54, a desk in Abu Dhabi, show case space and introductions to publishers.

What Happens Next

- AD Gaming gives an in-principle go-ahead.

- We register Sarab Studio at twofour54 and sign tranche one.

- We finish the real Steam tests and put the store page up by mid-November

.